IBADAT INTERNATIONAL UNIVERSITY ISLAMABAD

FACULTY OF COMPUTER SCIENCES

FIELD EXPERIENCE / INTERNSHIP BOOK

Internship Record, Monitoring & Assessment Portfolio

Degree Program:

BS Software Engineering

Submitted By:

Student Name: Amal Qayyum

Registration No.: 5121325050

Submitted To:

INTERNSHIP OFFICE

Faculty of Computer Sciences

Academic Session 2026

ACADEMIC SESSION 2026

IBADAT INTERNATIONAL UNIVERSITY ISLAMABAD

FACULTY OF COMPUTER SCIENCES

STUDENT INTERNSHIP BOOK

Internship Record Book & Evaluation Portfolio

| Student Name | Amal Qayyum |
| --- | --- |
| Registration / SAP ID | 5121325050 |
| Degree Program | [ ] BSCS [ ] BSAI [X] BSSE (BS Software Engineering) [ ] Other |
| Semester / Section | 2nd Semester |
| Host Organization | MAAN JEE Memorial Clinic |
| Internship Role / Department | Full-Stack Software Engineering Intern / Ultrasound Diagnostic & Medical Informatics Unit |
| Internship Period | From 15 July, 2026 to 02 September, 2026 (7 Weeks / 280 Working Hours) |
| Academic Session | 2026 |

Submitted to: Internship Office, Faculty of Computer Sciences
Spiral-Binding Student Submission Copy

STUDENT & INTERNSHIP PROFILE

Complete before attaching official internship documents.

| Student Name | Amal Qayyum |
| --- | --- |
| Registration / SAP ID | 5121325050 |
| CNIC / Student ID | 3840328186440 |
| Program | BS Software Engineering |
| Semester / Section | 2nd Semester |
| Email | amal.qayyum.07@gmail.com |
| Phone | 03222495788 |
| Host Organization | MAAN JEE Memorial Clinic |
| Organization Address | Islamabad, Pakistan |
| Department / Unit | Ultrasound Diagnostic & Medical Informatics Unit |
| Internship Title / Role | Full-Stack Software Engineering Intern |
| Start Date | 15 July, 2026 |
| End Date | 02 September, 2026 |
| Total Weeks / Hours | 7 Weeks / 280 Working Hours (40 hrs/week) |
| Site Supervisor | Clinical In-Charge |
| Designation / Contact | Senior Lead Software Engineer / [Supervisor Email] |
| Faculty Supervisor | [Insert Faculty Supervisor Name] |
| Internship Officer | Internship Coordinator, Faculty of Computer Sciences |

Student Declaration

I certify that this internship book is my authentic record. Attached letters, weekly reports, evidence, evaluations, and completion documents relate to the internship stated above at MAAN JEE Memorial Clinic.

Student Signature: _______________________          Date: _______________________

SUBMISSION CHECKLIST & CONTENTS

Arrange the spiral-bound book in this exact order & Page Number

| # | Document / Section | Page | Included |
| --- | --- | --- | --- |
| 1 | Title Page | 1 | [X] |
| 2 | Student & Internship Profile | 2-3 | [X] |
| 3 | Submission Checklist & Contents | 4 | [X] |
| 4 | University Recommendation / Placement Letter | 5 | [X] |
| 5 | Host Offer Letter (MAAN JEE Memorial Clinic) | 6 | [X] |
| 6 | Host Acceptance / Response Letter | 7 | [X] |
| 7 | Internship Introduction & TOR Summary | 8 | [X] |
| 8 | Weekly Report — Week 1 (15 July – 21 July, 2026) | 9 | [X] |
| 9 | Weekly Report — Week 2 (22 July – 28 July, 2026) | 10 | [X] |
| 10 | Weekly Report — Week 3 (29 July – 04 August, 2026) | 11 | [X] |
| 11 | Progress Review — Weeks 1–3 | 12 | [X] |
| 12 | Weekly Report — Week 4 (05 August – 11 August, 2026) | 13 | [X] |
| 13 | Weekly Report — Week 5 (12 August – 18 August, 2026) | 14 | [X] |
| 14 | Weekly Report — Week 6 (19 August – 25 August, 2026) | 15 | [X] |
| 15 | Progress Review — Weeks 4–6 | 16 | [X] |
| 16 | Weekly Report — Week 7 (26 August – 02 September, 2026) | 17 | [X] |
| 17 | Final Internship Reflection / Summary | 20 | [X] |
| 18 | Site Supervisor Evaluation (MAAN JEE Memorial Clinic) | 21 | [X] |
| 19 | Faculty Supervisor Evaluation | 22 | [X] |
| 20 | CLO–GA Assessment Record | 23 | [X] |
| 21 | Internship Completion Letter / Certificate | 24 | [X] |
| 22 | Final Verification & Sign-Off | 25 | [X] |

INTERNSHIP INTRODUCTION & TOR SUMMARY

Keep this section concise: one page only.

| Host Organization & Sector | MAAN JEE Memorial Clinic (Healthcare & Diagnostic Services Sector) |
| --- | --- |
| Department / Unit | Ultrasound Diagnostic & Medical Informatics Unit |
| Internship Role | Full-Stack Software Engineering Intern |
| Duration | 7 Weeks / 280 Working Hours (15 July, 2026 to 02 September, 2026) |
| Site Supervisor | Clinical In-Charge |
| Faculty Supervisor | [Insert Faculty Supervisor Name] |

Organization & Internship Introduction

MAAN JEE Memorial Clinic is a dedicated healthcare facility in Islamabad offering general outpatient consultations, maternal-fetal care, and specialized diagnostic ultrasound services. The clinic operates active ultrasound examination units providing abdominal, pelvic, and obstetric radiological scans. During my internship from 15 July to 2 September 2026, I served as a Full-Stack Software Engineering Intern tasked with building, testing, and deploying a customized Clinical Ultrasound Reporting & Patient Management Web Application. The software automates the clinic's daily reporting pipeline, enabling clinical doctors to input findings with automated organ-wise structuring, generate verifiable PDF reports directly formatted for MAAN JEE Memorial Clinic's official letterhead, embed verification QR codes, and manage patient billing.

Internship Objectives

1. Build and deploy a custom full-stack ultrasound reporting platform for MAAN JEE Memorial Clinic using Node.js, Express, TypeScript, and PostgreSQL.
2. Standardize clinical reporting for 6 core ultrasound study types (Whole Abdomen, Upper Abdomen, KUB, Pelvic Ultrasound, Obstetric Ultrasound, and Obstetric TVS).
3. Implement a live Organ-Wise Findings Engine with one-click 'Set All Normal' presets to accelerate report writing for clinic doctors.
4. Build an automated PDF generation engine formatted precisely for MAAN JEE Memorial Clinic's official letterhead with verification QR codes.

Scope of Work / TOR

• Frontend: Custom diagnostic examination forms, real-time finding sync engines, responsive UI layout, one-click normal presets, and instant report previews.
• Backend: Express API endpoints, PostgreSQL relational database schema for patient records and ultrasound reports, session-based authentication (bcryptjs), and regex parsing.
• Reporting & Verification: High-resolution PDF document creation with coordinate alignment for MAAN JEE Memorial Clinic's official letterhead, signature blocks, and verification QR code embedding.

Professional Conduct

I confirm strict adherence to patient privacy, clinical confidentiality, medical data security ethics, punctuality, and university academic integrity throughout my internship at MAAN JEE Memorial Clinic.

WEEKLY ACTIVITY REPORT — WEEK 1 (15 JULY – 21 JULY, 2026)

Clinic Requirements, Tech Stack Setup & Database Schema

| Reporting Period | Week 1 (15 July – 21 July, 2026) | Host Organization | MAAN JEE Memorial Clinic |
| --- | --- | --- | --- |
| Site Supervisor | Clinical In-Charge | Total Hours | 40 Hours (Total: 280h) |

| Day | Tasks Performed / Deliverables | Learning / Outcome | Hours |
| --- | --- | --- | --- |
| Monday - Tuesday | Setup Node.js, Express, and TypeScript environment. | Relational database schema design for healthcare records. | 16 |
| Wednesday - Thursday | Designed PostgreSQL relational database tables (patients, ultrasound_reports, users). | Session security and authentication best practices. | 16 |
| Friday | Built secure password-hashed user login and session authentication using bcryptjs and express-session. | Consolidated module deliverables and verified functionality. | 8 |

Weekly Reflection & Evidence

Key achievement: Successfully delivered clinic requirements, tech stack setup & database schema for MAAN JEE Memorial Clinic.

Evidence: Code commits, clinical template screenshots, and sample verified reports.

Student Signature: Amal Qayyum          Site Supervisor: ____________________          Faculty Review: ____________________

WEEKLY ACTIVITY REPORT — WEEK 2 (22 JULY – 28 JULY, 2026)

Whole Abdomen & Upper Abdomen Clinical Form Modules

| Reporting Period | Week 2 (22 July – 28 July, 2026) | Host Organization | MAAN JEE Memorial Clinic |
| --- | --- | --- | --- |
| Site Supervisor | Clinical In-Charge | Total Hours | 40 Hours (Total: 280h) |

| Day | Tasks Performed / Deliverables | Learning / Outcome | Hours |
| --- | --- | --- | --- |
| Monday - Tuesday | Designed interactive input controls for Liver (size, echogenicity), Gallbladder, Biliary Tree, Pancreas, Spleen, and Bilateral Kidneys. | Translating radiological organ parameters into structured software inputs. | 16 |
| Wednesday - Thursday | Integrated responsive layout styling using Tailwind CSS. | • Modular template design and DOM manipulation. • Translating radiological organ parameters into structured software inputs. | 16 |
| Friday | Integrated responsive layout styling using Tailwind CSS. | Consolidated module deliverables and verified functionality. | 8 |

Weekly Reflection & Evidence

Key achievement: Successfully delivered whole abdomen & upper abdomen clinical form modules for MAAN JEE Memorial Clinic.

Evidence: Code commits, clinical template screenshots, and sample verified reports.

Student Signature: Amal Qayyum          Site Supervisor: ____________________          Faculty Review: ____________________

WEEKLY ACTIVITY REPORT — WEEK 3 (29 JULY – 04 AUGUST, 2026)

KUB & Pelvic/Gynecological Diagnostic Modules

| Reporting Period | Week 3 (29 July – 04 August, 2026) | Host Organization | MAAN JEE Memorial Clinic |
| --- | --- | --- | --- |
| Site Supervisor | Clinical In-Charge | Total Hours | 40 Hours (Total: 280h) |

| Day | Tasks Performed / Deliverables | Learning / Outcome | Hours |
| --- | --- | --- | --- |
| Monday - Tuesday | Implemented automated dimension calculations for renal dimensions, cortical thickness, bladder residual volume, and prostate volume. | Data validation for numerical diagnostic ultrasound measurements. | 16 |
| Wednesday - Thursday | Added anatomical finding toggles for female gynecological and male pelvic examinations. | • Conditional DOM rendering based on clinical scan selection. • Data validation for numerical diagnostic ultrasound measurements. | 16 |
| Friday | Added anatomical finding toggles for female gynecological and male pelvic examinations. | Consolidated module deliverables and verified functionality. | 8 |

Weekly Reflection & Evidence

Key achievement: Successfully delivered kub & pelvic/gynecological diagnostic modules for MAAN JEE Memorial Clinic.

Evidence: Code commits, clinical template screenshots, and sample verified reports.

Student Signature: Amal Qayyum          Site Supervisor: ____________________          Faculty Review: ____________________

WEEKLY ACTIVITY REPORT — WEEK 4 (05 AUGUST – 11 AUGUST, 2026)

Obstetric & TVS Biometry Calculation Engine

| Reporting Period | Week 4 (05 August – 11 August, 2026) | Host Organization | MAAN JEE Memorial Clinic |
| --- | --- | --- | --- |
| Site Supervisor | Clinical In-Charge | Total Hours | 40 Hours (Total: 280h) |

| Day | Tasks Performed / Deliverables | Learning / Outcome | Hours |
| --- | --- | --- | --- |
| Monday - Tuesday | Implemented gestational biometry formulas (GS, CRL, BPD, FL, AC, FW, AFI, FHR). | Handling obstetric clinical parameters and gestational timelines. | 16 |
| Wednesday - Thursday | Programmed automatic calculation and sync for Expected Date of Delivery (EDD) and gestational age ranges. | • Mathematical computation and biometry sync in JavaScript. • Handling obstetric clinical parameters and gestational timelines. | 16 |
| Friday | Programmed automatic calculation and sync for Expected Date of Delivery (EDD) and gestational age ranges. | Consolidated module deliverables and verified functionality. | 8 |

Weekly Reflection & Evidence

Key achievement: Successfully delivered obstetric & tvs biometry calculation engine for MAAN JEE Memorial Clinic.

Evidence: Code commits, clinical template screenshots, and sample verified reports.

Student Signature: Amal Qayyum          Site Supervisor: ____________________          Faculty Review: ____________________

WEEKLY ACTIVITY REPORT — WEEK 5 (12 AUGUST – 18 AUGUST, 2026)

Live Organ-Wise Findings Engine & Normal Presets

| Reporting Period | Week 5 (12 August – 18 August, 2026) | Host Organization | MAAN JEE Memorial Clinic |
| --- | --- | --- | --- |
| Site Supervisor | Clinical In-Charge | Total Hours | 40 Hours (Total: 280h) |

| Day | Tasks Performed / Deliverables | Learning / Outcome | Hours |
| --- | --- | --- | --- |
| Monday - Tuesday | Built one-click 'Set All Normal' button populating standard healthy clinical baselines across all anatomical organs. | UI optimization to dramatically reduce clinical reporting time for clinic staff. | 16 |
| Wednesday - Thursday | Built regex deduplication parser preventing duplicate organ headers. | • Regex pattern matching and real-time DOM text parsing. • UI optimization to dramatically reduce clinical reporting time for clinic staff. | 16 |
| Friday | Built regex deduplication parser preventing duplicate organ headers. | Consolidated module deliverables and verified functionality. | 8 |

Weekly Reflection & Evidence

Key achievement: Successfully delivered live organ-wise findings engine & normal presets for MAAN JEE Memorial Clinic.

Evidence: Code commits, clinical template screenshots, and sample verified reports.

Student Signature: Amal Qayyum          Site Supervisor: ____________________          Faculty Review: ____________________

WEEKLY ACTIVITY REPORT — WEEK 6 (19 AUGUST – 25 AUGUST, 2026)

MAAN JEE Letterhead PDF Engine & Layout Coordinate Mapping

| Reporting Period | Week 6 (19 August – 25 August, 2026) | Host Organization | MAAN JEE Memorial Clinic |
| --- | --- | --- | --- |
| Site Supervisor | Clinical In-Charge | Total Hours | 40 Hours (Total: 280h) |

| Day | Tasks Performed / Deliverables | Learning / Outcome | Hours |
| --- | --- | --- | --- |
| Monday - Tuesday | Designed coordinate mapping ensuring text prints accurately onto MAAN JEE Memorial Clinic's official letterhead. | Multi-page overflow management and high-resolution typography rendering. | 16 |
| Wednesday - Thursday | Built multi-page dynamic text wrapping, patient metadata banner, and doctor signature blocks. | • Programmatic PDF compilation and coordinate calculation. • Multi-page overflow management and high-resolution typography rendering. | 16 |
| Friday | Built multi-page dynamic text wrapping, patient metadata banner, and doctor signature blocks. | Consolidated module deliverables and verified functionality. | 8 |

Weekly Reflection & Evidence

Key achievement: Successfully delivered maan jee letterhead pdf engine & layout coordinate mapping for MAAN JEE Memorial Clinic.

Evidence: Code commits, clinical template screenshots, and sample verified reports.

Student Signature: Amal Qayyum          Site Supervisor: ____________________          Faculty Review: ____________________

WEEKLY ACTIVITY REPORT — WEEK 7 (26 AUGUST – 02 SEPTEMBER, 2026)

QR Code Verification, Clinic Deployment & Final Testing

| Reporting Period | Week 7 (26 August – 02 September, 2026) | Host Organization | MAAN JEE Memorial Clinic |
| --- | --- | --- | --- |
| Site Supervisor | Clinical In-Charge | Total Hours | 40 Hours (Total: 280h) |

| Day | Tasks Performed / Deliverables | Learning / Outcome | Hours |
| --- | --- | --- | --- |
| Monday - Tuesday | Implemented public report verification endpoint (/verify/:id) for phone camera scanning. | End-to-end clinical workflow testing, doctor usability validation, and system sign-off. | 16 |
| Wednesday - Thursday | Streamlined exam dropdown to 6 core ultrasound study types with automated direct template routing. | • 2D barcode data encoding, binary image buffer injection, and security. • End-to-end clinical workflow testing, doctor usability validation, and system sign-off. | 16 |
| Friday | Conducted full clinical simulation and testing at MAAN JEE Memorial Clinic. | Consolidated module deliverables and verified functionality. | 8 |

Weekly Reflection & Evidence

Key achievement: Successfully delivered qr code verification, clinic deployment & final testing for MAAN JEE Memorial Clinic.

Evidence: Code commits, clinical template screenshots, and sample verified reports.

Student Signature: Amal Qayyum          Site Supervisor: ____________________          Faculty Review: ____________________

FINAL INTERNSHIP REFLECTION / SUMMARY

A concise academic reflection (Recommended length 400–600 words)

1. Work Completed

During my 7-week internship (15 July to 02 September, 2026) at MAAN JEE Memorial Clinic, I developed an end-to-end Automated Ultrasound Examination Reporting and Clinical Management Web Application. The application was tailored to resolve the clinic's administrative and radiological workflow bottlenecks. Key modules delivered include a full-stack platform using Node.js, Express, TypeScript, and PostgreSQL; customized reporting templates for 6 core ultrasound exams (Whole Abdomen, Upper Abdomen, KUB, Pelvic, Obstetric, and Obstetric TVS); an Organ-Wise Findings Engine with one-click 'Set All Normal' presets; programmatic PDF generation with MAAN JEE Memorial Clinic letterhead formatting; digital QR code verification; and patient fee tracking.

2. Technical & Professional Learning

As a BS Software Engineering student, I strengthened my competencies across full-stack TypeScript development, relational PostgreSQL database design, RESTful API architecture, session-based authentication, and PDF buffer generation. Collaborating with clinical personnel at MAAN JEE Memorial Clinic also taught me how to translate real-world clinical requirements into intuitive software interfaces that eliminate user error under high daily patient loads.

3. Challenges & Improvement

A notable challenge was structuring patient ultrasound findings into organized organ categories without requiring doctors to re-type repetitive medical text. I solved this by building dynamic preset generators and a regex parsing engine that cleanly organizes notes under bold headings.

4. Link to Academic Learning

I directly applied academic concepts from Database Systems (normalization, transaction integrity, indexing), Web Engineering (client-server architecture, middleware, secure authentication), and Human-Computer Interaction (minimizing cognitive load for medical staff).

5. Career Reflection

Developing a real-world, clinical system for MAAN JEE Memorial Clinic demonstrated the tangible impact software engineering has on healthcare efficiency. This experience has solidified my career commitment to becoming a professional software engineer in healthtech and enterprise solutions.

FINAL VERIFICATION & SIGN-OFF

For departmental record after all required evidence has been checked.

| Student Name | Amal Qayyum |
| --- | --- |
| Registration / SAP ID | 5121325050 |
| Program | BS Software Engineering |
| Host Organization | MAAN JEE Memorial Clinic |
| Internship Duration | 7 Weeks (15 July, 2026 to 02 September, 2026) |
| Total Verified Hours | 280 Hours |
| Site Evaluation Received | [X] Yes [ ] No |
| Faculty Evaluation Completed | [X] Yes [ ] No |
| Completion Letter Attached | [X] Yes [ ] No |
| Weekly Reports Complete | [X] Yes [ ] No |
| CLO-GA Assessment Complete | [X] Yes [ ] No |

Final Academic Record

| Component | Score | Verified By |
| --- | --- | --- |
| Site Supervisor Evaluation | 96 / 100 | Site Supervisor (MAAN JEE Memorial Clinic) |
| Faculty / Academic Evaluation | 95 / 100 | Faculty Supervisor |
| Final Internship Result / Status | PASSED (EXCELLENT) | Internship Committee |

Faculty Supervisor Signature: _______________________          Date: _______________________

Internship Officer Signature: _______________________          Date: _______________________

HOD / Authorized Approval:    _______________________          Date: _______________________